## Slide 1
MES, ESR and Video Surveillance solutions
From 2Q25 to Q3

## Slide 2
ISS OS
MES24xx
MES3400
MES37xx
ROS4 OS
MES23xx
MES33xx
MES35xx
ROS6 OS
MES2300-xx
MES3300-xx
MES5400-xx
MES5500-xx onwards
ISS - например, MES2408C, MES3400-48 и MES3710P
ROS4 - MES2324B, MES3348F
ROS6 - MES2300-08P, MES5300-48, MES3500I-8P8F (чтобы с графитовыми корпусами)
MES Equipment
Managed Ethernet Switches

## Slide 3
ISS OS – Goals for Q2
24xx, 3400, 37xx
Stacking improvements
OSPF
Dot1x
RPVST
Serial number output for all units via CLI
Aggregation of stack ports into a stack LAG
Binding table synchronization

## Slide 4
Release 10.4.3 Stable includes all the scheduled updates and is available for early adopters by 30.09.2025
ISS OS – Goals for Q3
24xx, 3400, 37xx
Further stacking improvements
Dying Gasp
VLAN translation
Port ingress/egress rate limit
EOAM (EEE 802.3ah)

## Slide 5
Bugfixes
Minor updates
ROS4 OS – General roadmap
23xx, 33xx, 35xx, 5324
Patches only
2028 onwards
1 major release
2027
2 major releases
2026
1 release (4.0.26)
2025
Release goals

## Slide 6
ROS6 OS – Goals for Q2
2300, 3300, 5332A, 5400, 5500, 56-57
NSF L2 functionality is available for testing in v6.6.8.8
NSF L2 (all stackable models) implementation started at the beginning of 2025 with the stabilization phase in Q2

## Slide 7
ROS6 OS – Goals for Q2
2300, 3300, 5332A, 5400, 5500, 56-57
Development of Data Center functionality
PFC (Priority-based Flow Control) – development is completed, currently in stabilization phase
Bringup of the “S” series of industrial switches
MES3510S-08P
MES3510DS-24F

## Slide 8
ROS6 OS – Goals for Q2
2300, 3300, 5332A, 5400, 5500, 56-57
18 tasks, including
Stacking support for MES2300-24P and MES2300-48P (following ROS4’s MES2324P and MES2348P)
Loopback Detection per VLAN
IP Source Guard per VLAN
Functionality porting from ROS4

## Slide 9
NSF L2 release at the end of Q3 in ROS 6.6.9
Start of NSF L3 implementation, aiming for 1Q26
HSR/PRP redundancy protocols
Start of implementation in July aiming for release by 30.09.2025
MPLS L3VPN stabilization in a feature branch and release in version 6.6.10
Functionality porting from ROS4.
13 tasks, including
Data Center functionality:
PFC is available in version 6.6.9
Version ROS 6.6.9 Release is available by 08.09.2025
ROS6 OS – Goals for Q3
2300, 3300, 5332A, 5400, 5500, 56-57
Use of Spanning-tree Guard Loop
Route-map for route redistribution
Password change via TACACS+

## Slide 10
MES Hardware – Goals for Q3
ROS6
MES3500I-24F, MES3510S-08P, MES2310-48DP – testing
MES3500I-8P8F – pre-production testing completed (16 units available), ordering the first batch
MES5320-24, MES5700-32 – bringup is completed
ISS
MES2420D-24DP pre-production is completed and available for partners for testing, first batch is ordered

## Slide 11
ESR Equipment
Ethernet Service Routers

## Slide 12
ESR Q2-Q3 (clustering)
v1.37.0 (30.09.2025)
Configuration synchronization for 3-unit cluster architecture based on VRRP (Active/Standby 1+2) → version 1.37.0
Active/Standby 1+N
VRRP-based Active/Active cluster architecture with more than 2 ESR units → version 1.40.0
Active/Standby 2+1

## Slide 13
ESR Q2-Q3 (security)
v1.37.0 (30.09.2025) / v1.40.0 (26.12.2025)
NGFW
Firewall
Configuration service re-design, integration with CA → version 1.37.0
IPsec
Traffic filtering by geolocation functionality → version 1.40.0
GeoIP
Server log analysis and restriction of suspicious IP-addresses → version 1.40.0
Fail2ban
Firewall rules application by schedule → version 1.40.0
DMVPN (in-house solution)
Automatic tunnel establishing between multiple hosts → solution architecture design stage

## Slide 14
ESR Q2-Q3
v1.40.0 (26.12.2025)
NGFW
Integration of the solution into ESR → version 1.40.0
HTTPs Proxy
Key pair import/export, source interface specification → version 1.40.0
Certificates
Development of an in-house solution continues → version 1.40.0
DMVPN

## Slide 15
ESR Q2-Q3 (routing)
1.40.0 Stable (30.09.2025)
Support for Protocol Independent Multicast Sparse Mode → version 1.40.0
PIM SM (Multicast development)
Support for IGMPv3 protocol → version 1.40.0
IGMP

## Slide 16
Video Surveillance
IP-cameras and EVI Platform

## Slide 17
У
EVI Platform 1.4.0 Release
EVI Analytics
Support for square number plates
Support for CIS countries number plates Armenia, Azerbaijan, Belarus, Kazakhstan, Kyrgyzstan, Moldova, Russia, Tajikistan, Turkmenistan, Uzbekistan
У
EVI Web (Chrome)
Re-designed interface structure
Support for h.265 video codec in Chrome
EVI Video Client (Winows/Linux)
Support for English language
Front-end
Back-end
Scheduled for 31.08.2025
EVI SCUD
Centralized firmware upgrade for controllers
Flexible schedule and role-based access policy for checkpoints
EVI Perimeter
Optimized interaction with the archive

## Slide 18
EVI Platform Development
Client application development for iOS and Android
Zoom control
Focus
Sharpness
IR highlight
Support for wipers
Support for presets
Person search (by specified parameters: face, height, clothes)
Number plate search in the archive
Search by color (clothes, body parts)
Search in the archive (text queries)
Parking lot (number of taken and available parking spots)
Personal protective equipment (helmets, masks, vests, uniform)
Emergency vehicles (ambulance, police, fire trucks, military vehicles)
Support for international number plate types
Support for number plate lists (non-PACS)
Remote advanced setting adjustment
ONVIF
PTZ control menu improvement
Mobile App
Analytics RnD
Analytic modules

## Slide 19
IP Cameras – Goals for Q3
Support for additional audio codecs (ADPCM, G.711U (PCMU), G.711A (PCMA), G.726)
Smart Infrared
Two-way audio communication (for Q4)
SV-BA331 tamper-proof dome: first units are available for testing
Revision B: integration of 4M 1/2.7” image sensor, support for PoE Mode B
SV-BB341Z varifocal: first testing batch is released
SV-BA Series
SV-BB Series
Bringup, True WDR functionality testing
Software development for SV-BB331
Software (v1.0.0)
Hardware
Software (v1.7.0)
Hardware
SV-BA301
SV-BA314
SV-BB341Z
SV-BA331

## Slide 20
We are always open to discuss, develop and customize products to your needs
+7 (383) 274-10-01, 274-48-48
eltex@eltex-co.com; eltex-co.com
29V, Okruzhnaya St., Novosibirsk, Russia, 630020
09:00 — 18:00 (GMT+7)
Monday - Friday
Eltex Enterprise Ltd. | Russian developer and manufacturer of telecommunication equipment